## Slide 1: PRIORITIZE
Plan & Testing
Joel Wilhelm
Cody Jones
Shahrukh Rehman
Wajahat Iqbal

## Slide 2: CURRENT PROGRESS
Already Completed:
Priority Algorithm
JSON
UI
Alarm
Working On:
Integration
Additional features
Device Syncing

## Slide 3: PLAN
Integration
  From 3/28 to 3/31
Testing
  3/31
Additional feature (Geofencing / Stopwatch / Countdown timer features)
  From 4/4 to 4/16

## Slide 4: CODING?
Android Studio – Java
SQLite
Google Play Services/ Google Drive API / Framework

## Slide 5: CODING RESPONSIBILITIES
Priority Algorithm (Mostly Cody, some help from Joel)
Syncing (Cody)
Database (Cody and Shahrukh)
JSON (Joel)
UI (Shahrukh)
Alarm (Wajahat and Shahrukh)

## Slide 6: Code Status
Priority Algorithm – In Transition - Now based on 5 levels of priority
  Base Case for an event in 7 days (implemented in code):
    1 - Will alert slightly before time of event.
    2 - Will alert evening before event.
    3 - Will alert two mornings before event (morning of the same day as level 2)
    4 - Will alert 3 mornings before.
    5 - Will alert 4 mornings before.
- To do:
- Consider these percentages of time for longer term events (weeks to months of time).
- Time Restrictions: No alerting at 3am., Work Time Restrictions (or simply Custom Time Restrictions)

## Slide 7: Code Status
Syncing to Google Drive – Still Implementing
Completed
- Initial login and login persistence.
- Files save to appropriate folders.
- Files accessible across devices.
- “Listener” service implemented, download Reminders in background.
- To do:
- Slightly Limit Server Calls (can’t force sync repeatedly)
- Integrate with JSON implementations and SQLite Insertions

## Slide 8: Code Status
SQLite Database - Implementing
- Completed:
- Reminders stored in Reminder Table
- To do:
- Develop query for displaying entries on home screen.

## Slide 9: TESTING
JSON – Completed, and works.
  JSON Unit Tester –
    Creates a new JSON object and gives field values to test
    Uses the fields within the object to create the actual JSON string
    Passes the JSON string to a parser method
    Parser creates a new JSON object, initializing fields with the correct values from the String
    If both JSON objects are equal, test works.

## Slide 10: TESTING
UI – (Almost Completed)
  Testing
    User can set an alarm
    Alarm goes off at the set time
    Need to add timer, stop watch and geofencing activities
    Has to retrieve data from the database

## Slide 11: TESTING
Alarms / Alerts – (Almost Complete)
  Testing
    If alarm option is checked then it plays a ringtone at a given time
    Alert option needs some work
    Alert and snooze will be done by the end of this week